Story Pointing:

1 point:

* Should take less than a day to implement.
* Very minimal testing changes, similar examples for code already exist.

2 points:

* 1-3 Days to implement.
* A little exploration required, some parts of the story have existing code/examples.
* Not very much testing required.
* Simple frontend or backend changes.

3 points:

* About 1 week of work.
* Simple fullstack changes, or lengthy frontend/backend change.
* Small test changes, maybe a new test file.

4 points:

* 1.5 weeks
* Complex fullstack change requiring a little bit of exploration. Not many existing examples.
* Several new files in code/new tests

5 points:

* Will take the entire sprint.
* Don’t know how to implement will take a lot of exploration to complete.
* Should try to split into smaller stories